Chhaya Patel

Project handover plan

Version <1.0>

Release history

| Date | Version | Comment | Author (Developer) | Approved By (TL) |
| --- | --- | --- | --- | --- |
| 06/05/2024 | 1.0 | Release Hand Over Notes | Chhaya Patel | Mayur Salvi |

Index

- Project background	4

1.1 Client	4

1.2 Purpose	4

1.3 Scope	4

1.4 Work role	4

- Project description	4

2.1 Core work flow	4

2.2 Architecture	4

  - Work item	4

  - Project Team	4

- Handover plan	5

3.1 Handover timeline	5

3.2 Handover method	5

- Notice	5

4.1 Cooperation model	5

4.2 Frequently Asked Questions	5

- Account information	5

5.1 Site	5

5.2 Source code	5

  - Resources	5

  - App iTunes/Play Store URL	5

- Work Status	5

6.1 Current Status	5

6.2 Status project on last day of contract	5

Project handover plan

# Project background

InvestApp was developed for a client seeking a user-friendly mobile application that empowers users to manage their investment portfolios effectively.

## 1.1 Client

1.  Client : SBIMF
       Project : InvesTap
       Project : InvestEasy

2. Client : Medpenny

## 1.2 Purpose.

1. InvestApp's primary purpose is to provide a comprehensive platform for users to track their investments, analyse market trends, and make informed investment decisions.

2. A mobile app lets users save spare change from transactions to use for co-payments at health service providers. Health providers access a web panel to receive co-payments from users.

## 1.3 Scope

## 1.SBIMF

- Portfolio management with customisable watchlists

- In-depth market analysis tools and technical indicators

- News and market updates for informed decision-making

- Secure account management and transaction processing

2.Medpenny

- Mobile app for individual customers to save spare change after purchases

- Use saved amount to co-pay health service providers (HSP)

- Web panel for HSPs to receive co-payments from individual customers

## 1.4 Work role

- Software development using Swift programming language

- Integration of financial data APIs and market analysis libraries

- Implementation of UI components and user interactions

- Testing and bug resolution

# Project description

## 2.1 Core workflow

InvestApp's core work flow revolves around providing users with a seamless experience for managing their investment portfolios. Users can effortlessly track, analyze market trends, make informed investment decisions, and securely manage their accounts.

## 2.2 Architecture

- SBIMF - MVC

- Medpenny - MVVM

## Work item

1.SBIMF -

- User profile account management

- personalized portfolio tracking

- Folio creation with prefield data

- past and favorite translation

2.Medpenny

- user login journey

- dashboard handling

## Project Team

1.SBIMF -

- Kalpana Rane      - Team Manager

- Sushant Toraskar - iOS Developer

- Shubham jaiswal  - iOS Developer

2. .Medpenny

- Tanmay Khopkar - iOS Developer

# Handover plan

## 3.1 Handover timeline

1.SBIMF -

Whole Handover Duration : 15 days

Handover Duration/day     : 4 hour

HandOver To                    :  Sushant Toraskar / Shubham Jaiswal

2. Medpenny

Whole Handover Duration : 7 days

Handover Duration/day     : 4 hour

HandOver To                    : Tanmay Khopkar

## 3.2 Handover method

Knowledge transfer done via Teams call to person Shubham Jaiswal / Sushant Toraskar/ Tanmay Khopkar

# Notice

## 4.1 Cooperation model

Client Following Jira to Assign Task for developers

Daily Stand Up meeting to get the status of previous Days

## 4.2 Frequently Asked Questions

1. About Folio Creation journey

2. About STP/SWP translation

3. About Manage profile

4. About InestEasy same code base different App

Mistakes:

1.Prefield Folio creation implementation

2. While pod Installation. Prefer Help for old Developers

3.Git Branch Management

# Account information

## 5.1 Site

Website Link :- https://www.sbimf.com

## 5.2 Source code

The source code for InvestApp is maintained in a private repository. Access credentials and version control history will be provided during the handover process.

## Resources

Provided by client

## App iTunes/Play Store URL

InvesTap - https://apps.apple.com/in/app/sbi-mutual-fund-investap/id1076080515
InvestEasy - https://apps.apple.com/in/app/sbimf-investeasy/id1501155625

# Work Status

## 6.1 Current Status

1.SBIMF - On Going

2. medpenny - Completed

## 6.2 Status project on last day of contract

Given task by iOS Lead completed. Transferred the project New developer